SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 2  –  Agile Sprint Planning & User Story Workshop

| Course Code: | CSA10 / CSA1023 | Course Title: | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |
| Weightage: | 20% | Total Marks: | 25 |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name: | N. Hema Sree | Reg. No.: | 192511100 |
| Date: | 9-10-2026 | Duration: | 60 minutes |

Code of Conduct I N. Hema Sree (192511100) (Name / Reg No) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action. Signature of the Student: N. Hema Sree

Annexure A – Agile Sprint Planning & User Story Workshop

Instructions to Students:

Each student is assigned an individual software project problem statement. Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

- Identify the Project Vision and Stakeholders

  - Define the project's vision, objectives, and identify all key stakeholders involved.

- Create Epics and User Stories

  - Break down the requirements into Epics and formulate well-structured User Stories using the format:
As a <user>, I want <feature>, so that <benefit>.

- Define Acceptance Criteria

  - Write clear and measurable acceptance criteria for each selected user story using the Given–When–Then format or equivalent.

- Prioritize the Product Backlog

  - Organize and prioritize the product backlog based on business value, customer needs, and project dependencies.

- Plan the Sprint Backlog

  - Select high-priority user stories for the first sprint and divide them into actionable development tasks.

- Estimate Effort Using Story Points

  - Assign story points to each selected user story using an appropriate estimation technique (e.g., Fibonacci sequence or Planning Poker) and justify your estimates.

- Present the Sprint Goal and Expected Deliverables

  - Define a clear sprint goal and describe the expected sprint deliverables, including the features to be completed at the end of the sprint.

AGILE SPRINT PLANNING AND USER STORY WORKSHOP

1. Identify the Project Vision and Stakeholders

1.1 Project Vision

The vision of the Secure API Marketplace and Third-Party Integration Governance Platform is to develop a centralized platform that enables organizations to discover, evaluate, approve, monitor, and manage third-party APIs securely and efficiently. The platform aims to improve API reliability, reduce security risks, maintain version compatibility, and support continuous integration and continuous deployment (CI/CD).

1.2 Project Objectives

Maintain a centralized inventory of third-party APIs.

Assess API security and operational risks before approval.

Track API versions and compatibility changes.

Monitor API availability, performance, and usage.

Securely manage API credentials and access permissions.

Integrate API validation into CI/CD pipelines.

Support API retirement and replacement.

1.3 Key Stakeholders

| Stakeholder | Role and Responsibilities |
| --- | --- |
| Product Owner | Defines project requirements and prioritizes the product backlog. |
| Scrum Master | Facilitates sprint planning and removes obstacles. |
| Development Team | Designs, develops, and tests the platform. |
| Security Team | Evaluates API security risks and access policies. |
| API Administrator | Manages API registration, approval, and version control. |
| DevOps Engineer | Integrates API validation into CI/CD pipelines. |
| End Users | Discover APIs and access approved integrations. |
| Management | Reviews project progress and business outcomes. |

2. Create Epics and User Stories

Epics represent major functional areas of the project. Each epic contains smaller user stories that describe specific requirements.

2.1 Epics

User Authentication and Access Management

API Discovery and Inventory Management

API Security Assessment and Approval

API Version Control and Compatibility

API Monitoring and Incident Management

CI/CD Integration and API Validation

API Retirement and Replacement

2.2 User Stories

Epic 1: User Authentication and Access Management

US1: As an administrator, I want to manage user roles and permissions so that only authorized users can access platform features.

US2: As a user, I want to log in securely so that my account and API information remain protected.

Epic 2: API Discovery and Inventory Management

US3: As an API administrator, I want to register third-party APIs so that all external dependencies are maintained in a centralized inventory.

US4: As a developer, I want to search and filter available APIs so that I can quickly find suitable APIs for my application.

Epic 3: API Security Assessment and Approval

US5: As a security officer, I want to assess API security risks before approval so that unsafe integrations can be identified.

US6: As an API administrator, I want to approve or reject API requests so that only verified APIs are used by the organization.

Epic 4: API Version Control and Compatibility

US7: As a developer, I want to track API versions so that changes do not unexpectedly break existing applications.

Epic 5: API Monitoring and Incident Management

US8: As a DevOps engineer, I want to monitor API availability and response times so that service failures can be detected quickly.

US9: As an administrator, I want to receive alerts when an API fails so that corrective actions can be taken promptly.

Epic 6: CI/CD Integration and API Validation

US10: As a DevOps engineer, I want to validate API configurations during CI/CD pipelines so that insecure or incompatible integrations are detected before deployment.

Epic 7: API Retirement and Replacement

US11: As an API administrator, I want to identify obsolete APIs and plan their replacement so that applications continue to operate reliably.

3. Define Acceptance Criteria

Acceptance criteria specify the conditions that must be satisfied for a user story to be considered complete.

US1: User Role Management: Given that an administrator is logged in; When the administrator assigns a role to a user; Then the system must save the role and restrict access according to the assigned permissions.

US2: Secure Login: Given that a registered user opens the login page; When the user enters valid credentials; Then the system must authenticate the user and provide access to authorized features.

US3: API Registration: Given that an API administrator is logged in; When the administrator submits valid API details; Then the system must store the API name, provider, endpoint, version, and status in the inventory.

US4: API Search: Given that multiple APIs are registered; When a developer searches by API name or category; Then the system must display matching APIs and their basic details.

US5: Security Assessment: Given that an API has been registered; When the security officer initiates a security assessment; Then the system must record the assessment results and identify detected risks.

US6: API Approval: Given that an API has completed its required security assessment; When the administrator approves or rejects the API; Then the system must update its status and record the decision.

US7: Version Control: Given that an API has multiple versions; When a new version is registered; Then the system must maintain version details and identify compatibility information.

US8: API Monitoring: Given that an API is registered for monitoring; When the monitoring service checks its endpoint; Then the system must record availability and response time.

US9: Incident Alerts: Given that an API becomes unavailable; When the monitoring system detects the failure; Then the system must create an incident record and notify the responsible administrator.

US10: CI/CD Validation: Given that an application contains a third-party API integration; When the CI/CD pipeline executes validation; Then the pipeline must report detected security or compatibility issues and apply the configured deployment rules.

US11: API Retirement: Given that an API is marked as obsolete; When the administrator initiates its retirement; Then the system must record the retirement status and provide the replacement details when available.

4. Prioritize the Product Backlog

The product backlog contains all features and requirements, arranged according to business value, security importance, user needs, and dependencies.

| Priority | Backlog Item | Business Value | Reason |
| --- | --- | --- | --- |
| 1 | Secure user login | High | Protects the platform from unauthorized access. |
| 2 | User roles and permissions | High | Ensures controlled access to platform features. |
| 3 | API registration and inventory | High | Provides centralized API management. |
| 4 | API search and discovery | High | Helps developers find suitable APIs. |
| 5 | API security assessment | High | Identifies risks before API approval. |
| 6 | API approval workflow | High | Prevents unauthorized integrations. |
| 7 | API version management | High | Reduces compatibility problems. |
| 8 | API availability monitoring | Medium | Helps identify service interruptions. |
| 9 | Incident alerts and reporting | Medium | Supports faster issue resolution. |
| 10 | CI/CD pipeline integration | High | Detects issues before deployment. |
| 11 | API retirement and replacement | Medium | Supports safe removal of obsolete APIs. |

Prioritization approach: The team will implement security and access control first, followed by API registration, discovery, and approval. Monitoring, CI/CD integration, and retirement workflows will be developed as subsequent capabilities.

5. Plan the Sprint Backlog

Sprint Number: Sprint 1

Sprint Duration: 2 weeks

Sprint Goal: Establish the platform's basic security and API inventory functionality.

5.1 Sprint Backlog Items

Implement secure user login.

Develop user role and permission management.

Create the API registration form.

Develop the API inventory database.

Display registered APIs in a list.

Perform unit and integration testing.

5.2 Sprint Tasks

| User Story | Development Tasks |
| --- | --- |
| Secure user login | Design login page, implement authentication, validate credentials, and test login functionality. |
| User role management | Define user roles, implement permission checks, and test access restrictions. |
| API registration | Design the registration form, validate input fields, and implement API data submission. |
| API inventory | Design the database schema, create API tables, and implement insert and retrieval operations. |
| API listing | Develop the API listing page and display registered API details. |
| Testing | Perform unit testing, integration testing, and basic security testing. |

5.3 Sprint Schedule

| Period | Activities |
| --- | --- |
| Days 1–2 | Requirement analysis and database design |
| Days 3–5 | Login and role management development |
| Days 6–8 | API registration and inventory development |
| Days 9–10 | Integration testing, bug fixing, and sprint review |

6. Estimate Effort Using Story Points

The team will use the Fibonacci sequence for relative estimation. Story points represent the complexity, effort, and uncertainty associated with each user story. The scale used is 1, 2, 3, 5, 8, and 13.

| User Story | Description | Story Points |
| --- | --- | --- |
| US1 | Secure user login | 5 |
| US2 | User role management | 5 |
| US3 | API registration | 5 |
| US4 | API search and discovery | 3 |
| US5 | API security assessment | 8 |
| US6 | API approval workflow | 3 |
| US7 | API version control | 5 |
| US8 | API monitoring | 8 |
| US9 | Incident alerts | 5 |
| US10 | CI/CD integration | 8 |
| US11 | API retirement | 3 |
|  | TOTAL | 58 |

6.1 First Sprint Estimation

| Selected User Story | Story Points |
| --- | --- |
| US1: Secure user login | 5 |
| US2: User role management | 5 |
| US3: API registration | 5 |
| US4: API search and discovery | 3 |
| TOTAL | 18 |

Estimation justification: Secure login and role management require authentication and authorization logic. API registration requires input validation and database integration. API search is comparatively simpler because it primarily involves retrieving and filtering stored API information.

The first sprint is planned for 18 story points, subject to the team's actual capacity and experience. The estimate should be adjusted if the team has not established its previous sprint velocity.

7. Present the Sprint Goal and Expected Deliverables

7.1 Sprint Goal

To develop a secure foundation for the Secure API Marketplace and Third-Party Integration Governance Platform by implementing user authentication, role-based access control, API registration, and API discovery.

7.2 Expected Deliverables

A functional user login module.

A role-based access control mechanism.

An API registration form with input validation.

A database for storing third-party API details.

An API inventory page displaying registered APIs.

A basic API search and discovery feature.

Unit and integration test results.

Basic technical documentation describing the implemented features.

7.3 Definition of Done

All required functionality has been implemented.

Input validation and appropriate error handling are provided.

Relevant unit tests have passed.

Integration testing has been completed successfully.

Access permissions are verified for applicable features.

The code has been reviewed and integrated into the project repository.

The documentation has been updated.

The feature has been demonstrated during the sprint review.

7.4 Expected Project Outcomes

Improve visibility into third-party API dependencies.

Reduce security and operational risks.

Improve API reliability and version compatibility.

Strengthen access control and credential management.

Detect API failures and support incident resolution.

Integrate API validation into CI/CD workflows.

Enable controlled API retirement and replacement.

Support scalable and maintainable API governance.

Conclusion

The Agile Sprint Planning and User Story Workshop provides a structured approach to developing the Secure API Marketplace and Third-Party Integration Governance Platform. By defining the project vision, identifying stakeholders, creating epics and user stories, establishing acceptance criteria, prioritizing the backlog, estimating story points, and planning the first sprint, the development team can deliver the platform incrementally. This   approach supports continuous feedback, improved security, effective collaboration, and reliable third-party API management.

Rubrics for Calculation

| Criteria | Excellent (5 Marks) | Good (3 Marks) | Satisfactory (2 Marks) | Needs Improvement (1 Mark) |
| --- | --- | --- | --- | --- |
| Project Vision & Stakeholder Identification (30%) | Project vision is clear, comprehensive, and aligned with the problem statement. All relevant stakeholders and their roles are correctly identified. | Vision is clear with minor omissions. Most stakeholders are correctly identified. | Vision is partially defined. Some stakeholders are missing or incorrectly identified. | Vision is unclear or incomplete. Stakeholders are poorly identified or missing. |
| Epics & User Stories (25%) | Epics are well-defined and user stories are complete, follow Agile format, and fully capture functional requirements. | Epics and user stories are mostly complete with minor formatting or requirement issues. | User stories are partially complete with limited Agile structure. | User stories are incomplete, unclear, or do not follow Agile practices. |
| Acceptance Criteria (20%) | Acceptance criteria are specific, measurable, testable, and aligned with all user stories. | Acceptance criteria are mostly clear and testable with minor gaps. | Acceptance criteria are partially defined and lack clarity or completeness. | Acceptance criteria are missing or not aligned with user stories. |
| Product Backlog Prioritization & Sprint Planning (15%) | Product backlog is logically prioritized, sprint backlog is realistic, and task breakdown is complete. | Backlog prioritization and sprint planning are mostly appropriate with minor issues. | Prioritization or sprint planning is partially complete with limited justification. | Backlog prioritization and sprint planning are poorly organized or incomplete. |
| Story Point Estimation, Sprint Goal & Presentation (10%) | Story point estimation is well justified, sprint goal is clear, deliverables are realistic, and presentation is professional and well organized. | Estimation and sprint goal are mostly appropriate with minor inconsistencies. Presentation is clear. | Estimation or sprint goal lacks justification. Presentation is adequate but incomplete. | Estimation is unrealistic or missing. Sprint goal, deliverables, and presentation are unclear or incomplete. |

| Criteria | Mark |
| --- | --- |
| Project Vision & Stakeholder Identification (30%) | /5 |
| Epics & User Stories (25%) | /5 |
| Acceptance Criteria (20%) | /5 |
| Product Backlog Prioritization & Sprint Planning (15%) | /5 |
| Story Point Estimation, Sprint Goal & Presentation (10%) | /5 |
| TOTAL | /25 |